**Scrum Meeting Transcript**July 22, 2013 (Monday)

The common time for each member of the group is *3:00 to 4:30 PM*. 15 minutes of the time is allocated on the group’s stand up meeting. The aim of these meeting is to see whether a member is actually working on the project or not. Also, these meetings discuss the progress of the software, the problems we encountered, and suggestions for future references that will be added on the backlog.

Below this shows the questions asked in the meeting and its corresponding answers.

**1. What did you do yesterday?**

**Cabahug:** Pushed the initial application for software project repo.  
**Comeda:** Works on Add Subject code to software project repo.

**Daganga:** Added initial UI for software project repo.  
**Villarias:** Added Program domain code to Software project repo.

**2. What do you plan on doing tomorrow?**

**Cabahug:** Work on ‘search’ for Student domain.

**Comeda:** Populate database with Graduate Program’s and Subjects.

**Daganga:** Improved the UI and see if the elements (domains) on the system are working in harmony.  
**Villarias:** Work on ‘search’ for Program domain.

**3. What prevents you from making progress?**

**Cabahug:** Can’t use laptop for a long period of time because of overheating.  
**Comeda:** Internet is unavailable at the moment, can’t update repo.  
**Daganga:** Searching for good ui ideas at the moment that can be used in the software project.  
**Villarias:** Internet is unavailable at the moment, can’t update repo.

The group discussed if there’re things that are left out. The meeting took place at SCS grounds.  
End of Meeting.