**Scrum Meeting Transcript**July 24, 2013 (Wednesday)

The aim for today’s meeting is the member’s progress of their individual task. Also, the group discussed the new version of Grails. Again, the meeting is between 3:00 to 4:30 PM, around 3:45 to 4:00 PM (15 mins.)

Below this shows the questions asked in the meeting and its corresponding answers.

**1. What did you do yesterday?**

**Cabahug:** Started coding for ‘search’ in Student domain.  
**Comeda:** Started to populate database.

**Daganga:** Started testing.  
**Villarias:** Started coding for search in Program domain.

**2. What do you plan on doing tomorrow?**

**Cabahug:** Continue coding for ‘search’.

**Comeda:** Continue in populating database.

**Daganga:** Continue with testing & UI design.  
**Villarias:** Continue coding for ‘search’.

**3. What prevents you from making progress?**

**Cabahug:** Can’t use laptop for a long period of time because of overheating.  
**Comeda:** Internet is unavailable at the moment, can’t update repo.  
**Daganga:** Searching for good ui ideas at the moment that can be used in the software project.  
**Villarias:** Internet is unavailable at the moment, can’t update repo.

End of Meeting.